Co Ltd  "RYAZANAUTO"

390026 Ryazan

Ostrovsky Street, 91

E-mail: ryazanauto@mail.ryazan.ru

Tel.: 8(4912) 75-74-80

Fax: 8(4912) 75-74-80

Actions plan on development of the dealer centre Co Ltd  "RYAZANAUTO"

- The executed actions:

1. Liquidation of the Showroom "LADA"

2. The Showroom «КIА» has been enlarged at the expense of wall liquidation.

3. The shop of spare parts and accessories has been removed to the Showroom which occupied  "LADA".

4. On the place of the former shop of spare parts the additional spare parts store by the area of 176 sq.m. has been organized.

Actions which will be taken in the near future

1. The color of the showroom facade will be changed from yellow to grey according to the corporate style of «КIА МОТОRS», the termination of the given action is at the end of June 2009, and works are being carried out now.

2. The tin and welding department will be removed to the maintenance department, the termination of these actions is in November 2009, and works are being carried out now.

3. During reconstruction of the tin and welding department will be built up the maintenance department and warranty service by the total area of 650 sq.m., the termination of these actions is in November 2009.

4. As a result of diagnostics service transfer to a new room will be enlarged car painting department; the termination is in November 2009.

5. In Showroom the reconstruction will be finished which result will be a balcony for expansion of the client zone, the termination is July 2009, and works are being carried out now.

6. On the front part of the building will be established a big pylon «КIА МОТОКS», the termination is in July 2009.

Co Ltd «RYAZANAUTO" has been working in the market of car service and sale for 42 years. Almost for 4 years it has been working with «КIА». We value this cooperation very much and in this connection it would be desirable to hear some critical remarks, what we should in the judgment of the management and personally the president of KIA MOTORS RUS change so as to satisfy the high status of the dealer КIА МОТОS and to be its reliable partner.

Yours faithfully

Director of Co Ltd  "RYAZANAUTO"

Romanov E.A.